Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| DATE | 2 NOVEMBER 2025 |
| --- | --- |
| TEAM ID | NM2025TMID08137 |
| PROJECT NAME | EDUCATIONAL ORGANISATION USING SERVICENOW |
| MAXIMUM MARKS | 5 MARKS |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Table Creation | USN-1 | As an admin, I can create Salesforce, Admission, and Student Progress tables with proper fields and data types. | 3 | High | Suryajothi A M |
| Sprint-1 | Form Design | USN-2 | As an admin, I can design user-friendly forms for student admissions and details. | 2 | High | Nisha J |
| Sprint-2 | Auto Number Generation | USN-3 | As a system admin, I can configure auto-generation of unique Admission Numbers. | 3 | High | Sherine Christilda S |
| Sprint-2 | Client Script Implementation | USN-4 | As a developer, I can add client scripts for field validation and automatic updates. | 3 | Medium | Suryajothi A M |
| Sprint-3 | Student Progress Tracking | USN-5 | As a teacher, I can record and update student marks and progress details. | 4 | High | Nisha J |
| Sprint-4 | Testing & Documentation | USN-6 | As a tester, I can verify all functionalities and prepare the final documentation. | 3 | Medium | Sherine Christilda S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Day | 29 Oct 2025 | 29 Oct 2025 | 20 | 29 Oct 2025 |
| Sprint-2 | 20 | 1 Day | 30 Oct 2025 | 30 Oct 2025 | 20 | 30 Oct 2025 |
| Sprint-3 | 20 | 1 Day | 31 Oct 2025 | 31 Oct 2025 | 20 | 31 Oct 2025 |
| Sprint-4 | 20 | 1 Day | 1 Nov 2025 | 1 Nov 2025 | 20 | 1 Nov 2025 |

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 80 points over 4 days → Velocity = 20 points/day

Burndown Chart

A burndown chart shows the remaining work (story points) versus time.It helps track sprint progress and ensures the project is completed within schedule. In this project, all story points were completed across four sprints, showing smooth progress and timely delivery.

References:

- https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

- https://www.atlassian.com/agile/tutorials/burndown-charts

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/sprints